Test Strategy (UPDATED Draft version)
Project Name: AIM
(Additive Inventory Management System)

Revision History
Date	Version	Author	Description	Reviewed by
27/11/21	0.1	Praveen k v	Draft Version-0.1

Contents

Introduction-	3
Overall Architecture and Overview	3
1-Test Objectives:	5
2-Scope:	6
3-Test Approach:	9
5-Testing Tools:	14
6-Defect Reporting:	15
7-Reporting through CI/CD Mechanism:	16
8-Test Schedule:	16
9-Risk & Issues/Assumptions & Dependencies:	17
10-Review and Approvals:	17
11-References:	18
12-Glossary:	19

# Introduction
The JM AIM (Additive Inventory Management) application is used to manage JM’s additive and catalyst business. The application helps customers manage loader status, inventory levels, daily additions, last dispense date, total inventory, product and location details etc. AIM gives product-wise inventory status and daily consumption details. This helps the customer view their inventory status and re-order levels of the additive stock.
Purpose of this Document-
This document defines the Test strategy and plan to carry out testing for the AIM Project. The test strategy will be used as the basis for all testing activities. This document will provide the uniform communication for all the stakeholders involved in the project.

At a high level this document will cover:

- Scope of testing: Project overview, functional, API, Backend, Security and Automation requirements
- Types of Testing: Different types of testing will be performed at different points within the project implementation lifecycle. Each type of testing will serve a different purpose
- Test Actors: QA Team, Scrum Master, Product Manager, Development team
- Test Strategy and Approach: Testing techniques, Entry and Exit criteria, Tools, Test environment, Test approach and Test data
- Testing team: Roles and responsibilities, Training requirements, inter-group coordination.
- Timeline: Deliverables, Schedule and Estimation
- Test execution: Test metrics, Test Report, and Defect management
- Communication: Reporting, Risk, Issues, Assumptions and Dependencies

# Overall Architecture and Overview
The overall architecture of AIM project is as below (MVP Architecture)

Backend Process Architecture is as below-
(need to insert back end data flow diagram )

- JM produces different additives and supplies them to customers located in different parts of the world.
- Oil refineries (ex-Reliance) use these products for purposes such as reducing environmental pollution and to enhance the power of petroleum by-products.
- JM sends their products in powder form to customer locations through bins.
- These bins/loaders are connected to IOT and data can be accessed through Azure technology.
- At the end Customers and JM users will track the information of these loaders through the AIM Web portal.
Information provided by the AIM portal includes I) Detailed customer information by location
        II) product Details and loader details
        III) loader information like on/off timings
        IV)complete information of quantity of additives in loader
- JM can track loader health information and can diagnose if any issues arise from the customer plant.
- AIM informs customers of when to re order / replace their products to avoid inventory shortages.

1-Test Objectives:
Key Test Objective for the AIM Project are:

- Front end functional testing using selenium tool to make sure the application is working as expected.
- API Testing to validate the Endpoint, Response status, Response JSON against defined API schema, response data validation to extract data directly from the data source
- Automation of End-to-End functionalities and improved turnaround time for test execution following Sprint N-1.
- Automation of API testing for validating Response Status code, API response against defined / approved schema
- Functional Validation of newly designed changes for system and ensuring result meets user expectations.
- Improvement of overall customer satisfaction and ease of doing business.
- End to End Testing ensuring overall quality.
- Optimizing the regression cycles, by increasing automation test coverage.
- Cross browser testing to ensure all functionality work in all defined browsers
- Agile alignment to Testing activities
- Performance Testing for Portal and API to be done to check the performance of the application and backend server behaviour. Smoke Test, Load Test, Endurance Test, Stress Test and Fail Over Test wouldfall under the scope of Performance Testing.
- During Performance tests, all back-end server to be monitored for CPU utilisation, Memory Utilisation, Disk IO and Network IO
- Vulnerability Assessment for Portal and API to be done to check the application do not have any major vulnerabilities.
# 2-Scope

Scope for the AIM Project-

The aim of enhancing new features in AIM portal is to enable the end-to-end provision of plant analytics for customers through a web-based portal and analytics engine and enable JM to get more customer plant operational data. Testing team will perform E2E Manual and Automation testing (UI, API and backend – where it is feasible) for AIM portal, low level scope details are mentioned in below table.

Scope for the CRM-
CRM has been interfaced with AIM portal for the implementation of user roles and permissions (including user subscriptions such as <lic1>,< lic2>). AIM QA will work closely with CRM Technical team to ensure E2E functional and data flow between both the systems.

Scope for the Data & Analytics-
Data & Analytics provides data which is used by the AIM system to create Graphs, KPIs and Plant/Site data for Dashboards. AIM QA will validate and ensure that data is correct and real-time. Test to be done to ensure data integrity.

Below Table defines all types of testing performed for AIM Project and scope of each type of testing.

In Scope:
Applications /Component	System Testing	Regression Testing	UAT support	Automation	Mobile Testing
End to End functionalities of AIM portal	Y	Y	y	y	Y
CRM API enhancement associated data in AIM and the related information in CRM Dynamics system	Y	Y	y	y	Y
Any data field level changes in CRM system due to business requirements in AIM	Y	Y	y	y	Y
Plant and Reactor data within AIM portal extracted from Data & Analytics systems through APIs.	Y	Y	y	y	Y
The scope of testing for every on-going sprint will be based on the decision undertaken during refinement sessions for that sprint and this pattern will be followed across all sprints.	Y	Y	y	y	Y
This is to ensure that testing will be performed only for refined user stories for the respective sprint. All other user stories will be scoped for testing in future sprints based upon the decision by the Product owner or the Business.	Y	Y	y	y	Y
Plant Specifics Visualisations	Y	Y	y	Y	Y
Performance Visualisations	Y	Y	y	NA	Y
File Upload Improvements	Y	Y	y	NA	Y
CRM / PTL User Roles and Permissions	Y	Y	y	Y	Y
PTL / Data & Analytics Model Optimisation	Y	Y	y	NA	Y
CRM Further Integration / Enhancements	Y	Y	y	NA	Y
File Upload/Connection (Azure)	Y	Y	y	Y	Y
Portal Usability Improvements / Customer Feedback Improvements	Y	Y	y	NA	Y
Automated regression for Confidence Test	Y	Y	Y	Y	NA
Back-end data base testing	Y	Y	Y	NA	NA
API Testing / -Response Status Code / -Schema validation / -Data validation (if possible, to extract data directly from data source)	Y	Y	Y	Y	NA

The detailed testing scope for backend testing is as follows-
- Validation of process detail tables which contains data based on frontend file upload status
- Validation of process detail tables to check AV scan and preliminary check.
- Validation of the data template and model variables template
- Validation of the error data tables- (generated based on azure function)
- Validation of data metrics – inputs given by client from frontend are saved if there are no errors (Data ingestion process)
- Validation of the fitting metrics data table (Best fit process)
- Validation of KPI data tables. (for the dashboard)
- Validation of API’s in middleware
Out of Scope:
- Testing AIM on mobile Platforms is out of scope
- Azure IOT concept to be implemented, so data can be fetched immediately on new website (this cannot be included as part of the QA process)
- Control panel design is out of scope
- E-mail notification /Autogenerated Emails will not be tested as part of automation coverage if any.
- Validating contents of API response if data can’t be extracted directly from targeted data source for automation Testing
- Qualys tool will be used only to record observation. Development team will do job of analysis.
- Best fitted calculations validations are out of scope
- KPI calculation validations are out of scope
- Manual optimization process logic
- Any function/service which is not mentioned in above table will be out of scope for now, but business has right to change the scope as per business requirement and demand. Those Changes need to be brought under scope with all stakeholders following the Change Management Process.

Since the project will be delivered through the Agile delivery model, details of User Stories and Sprint scope can be found out at Jira Link-
https://johnsonmatthey.atlassian.net/jira/software/projects/AV2/boards/96/backlog
3-Test Approach

Project will be delivered in Agile delivery model; Following is the Test Approach for the AIM Project-
Feature testing occurs throughout each sprint with the final user acceptance testing (UAT) conducted in the testing sprint before going live.
During the release planning meeting, the team should capture acceptance criteria and immediately add them as logical test cases linked to the product backlog item.
In each sprint planning meeting, a sprint test plan should be created and reviewed.
As the testing is done in each sprint, the results should be tracked along with which features have been successfully tested and which ones have defects. These results should be passed back to the developers who can fix the defects.
Care should be taken to distinguish defects and changes in requirements. If the team requires a change in requirement, this should be added to the product backlog and prioritized.

<Feature Test to be included explicitly?>

Test Planning - Defining overall test strategy, defining scope of work, types of testing and providing estimates.

Test Design - Designing of system test scenarios and test cases, Identifying Test data requirements

Test Execution - Validation and execution of designed test cases. Raising Defects.

Regression – Test execution to ensure no adverse impact on existing functionalities.

Automation –We automate manual test cases with Selenium using Cucumber Frame work

Defect: For any deviation between Agreed/Expected Vs Actual result, appropriate Defect will be raised in JIRA.

P.S: Kindly note definition of various types of Testing planned for AIM project are attached in Reference section in this same document.

Agile Testing Philosophy

Agile Testing Quadrants

Entry/Exit Criteria

Below section recommends Entry and Exit criteria for different phases of Testing planned for AIM, however it must be noted final call to implement this practice will be taken after getting consent from respective stakeholders of the Project.

Entry Criteria (For Unit Testing to Start)
- Business requirements (Feature and Stories) have been documented and approved by Project stakeholders
- All User Stories, Acceptance Criteria and relevant design documents are complete and approved before the start of the build phase
- The Project delivery Plan has been signed off
- Development environment is available and has been successfully smoke tested in readiness for use
- Development environment access has been allocated
- Development environment has been loaded with the appropriate test data.

Exit Criteria (For Unit Testing to Finish)
- Entry criteria fully satisfied
- The required level of testing has been completed to verify each requirement and the Components have been developed as required
- The Unit Testing Exit Report has been shared and include details of all defects raised.
- In the event, if any Unit testing issues are outstanding, remediation/fix approach has been agreed and approved

Entry Criteria (For ST to start)
- Exit Criteria from Unit Testing fully satisfied
- Business requirements (Stories), detailed requirements (Feature), User Stories and Acceptance Criteria have been documented and approved by Project stakeholders
- Test Strategy and/ Or Test Plans have been signed off
- Knowledge transfer sessions have been held for test analysts where applicable
- The ST environment is available and has been successfully smoke tested
- ST environment access has been allocated
- ST environment has been loaded with the appropriate test data.
- Defect Management procedures have been created and captured as agreed with Project stakeholders
- Detailed test scenarios and test cases are complete, approved, loaded into the central test repository (JIRA) and linked to the appropriate requirement

Exit Criteria (For ST to Finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- The System Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised, results for all tests and overall test coverage
- All defects have been formally raised in the agreed defect repository/system
- Defect status is accurately recorded and agreed.
- In the event, if any defects are outstanding, mitigation actions have been agreed (Business to take the ownership and also need to record and track the defects for resolution before the project closed).
Entry Criteria (For Integration Testing to start)
- Integration Testing is detailed in the Project Test Strategy/Plan and has been approved by Project stakeholders
- Environment is available.
- All component has been successfully smoke tested in readiness for use
- Environment access has been allocated
- Environment has been loaded with the appropriate test data
- Regression Test pack for Integration test (Manual/Automated) has been prepared, scenarios approved by Project stakeholders and loaded into the central test repository

Exit Criteria (For Integration Testing to finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- The Integration Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised and results for all tests.
- All defects are Closed/Passed.
- In the event, if any defects are outstanding, mitigation actions have been agreed

Entry Criteria (For Regression Testing to start)
- Regression Testing is detailed in the Project Test Strategy/Plan and has been approved by Project stakeholders
- Environment is available and has been successfully smoke tested in readiness for use
- Environment access has been allocated
- Environment has been loaded with the appropriate test data
- Regression Test pack (Manual/Automated) has been prepared, scenarios approved by Project stakeholders and loaded into the central test repository

Exit Criteria (For Regression Testing to finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- The Regression Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised and results for all tests.
- All defects are Closed/Passed.
- In the event, if any defects are outstanding, mitigation actions have been agreed

Entry Criteria (For Automation Testing to start)
- Automation Testing is detailed in the Project Test Strategy/Plan and has been approved by Project stakeholders
- Functionality of Application is frozen and business flows are approved.
- Automation test Environment is available and has been successfully smoke tested in readiness for use
- Environment access has been allocated
- Environment has been loaded with the appropriate test data
- Automation scenarios are identified.
- Automation Test pack has been prepared, scenarios approved by Project stakeholders and loaded into the central test repository
- Automation tool access is provided to testers.
- What about Integration testing = Backend, API and Automation suite will be executed, and test result will be cross verified across the layer along with responsiveness UI testing??

Exit Criteria (For Automation Testing to finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- Automation Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised and results for all tests.
- All defects are Closed/Passed.
- In the event, if any defects are outstanding, mitigation actions have been agreed

Entry Criteria (For UAT to start)
- UAT Test Plan is complete and has been approved by Project stakeholders
- The ST Exit Report has been signed off by Project stakeholders
- Where applicable, the Regression Test Exit Report has been signed off by Project stakeholders
- The UAT environment is available and has been successfully smoke tested in readiness for use
- UAT environment access has been allocated
- UAT environment has been loaded with the appropriate test data
- Defect Management procedures have been created and outputs agreed
- Detailed test scenarios are complete, approved and loaded into the central test repository
- Business resources are available to test

Exit Criteria (For UAT to finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- The User Acceptance Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised and results for all tests.
- Defect status is accurately recorded and agreed.
- In the event, if any defects are outstanding, mitigation actions have been agreed

Over all Testing flow

Note- Functional testing includes UI functional and API
Agile Testing Philosophy

Agile Testing Quadrants

Entry/Exit Criteria

Below section recommends Entry and Exit criteria for different phases of Testing planned for AIM, however it must be noted final call to implement this practice will be taken after getting consent form respective stakeholders of Project.

Entry Criteria (For Unit Testing to Start)
- Business requirements (Feature and Stories) have been documented and approved by Project stakeholders
- All User Stories, Acceptance Criteria and relevant design documents are complete and approved before the start of the build phase
- The Project delivery Plan has been signed off
- Development environment is available and has been successfully smoke tested in readiness for use
- Development environment access has been allocated
- Development environment has been loaded with the appropriate test data.

Exit Criteria (For Unit Testing to Finish)
- Entry criteria fully satisfied
- The required level of testing has been completed to verify each requirement and the Components have been developed as required
- The Unit Testing Exit Report has been shared and include details of all defects raised.
- In the event, if any Unit testing issues are outstanding, remediation/fix approach has been agreed and approved

Entry Criteria (For ST to start)
- Exit Criteria from Unit Testing fully satisfied
- Business requirements (Stories), detailed requirements (Feature), User Stories and Acceptance Criteria have been documented and approved by Project stakeholders
- Test Strategy and/ Or Test Plans have been signed off
- Knowledge transfer sessions have been held for test analysts where applicable
- The ST environment is available and has been successfully smoke tested
- ST environment access has been allocated
- ST environment has been loaded with the appropriate test data.
- Defect Management procedures have been created and captured as agreed with Project stakeholders
- Detailed test scenarios and test cases are complete, approved, loaded into the central test repository (JIRA) and linked to the appropriate requirement

Exit Criteria (For ST to Finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- The System Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised, results for all tests and overall test coverage
- All defects have been formally raised in the agreed defect repository/system
- Defect status is accurately recorded and agreed.
- In the event, if any defects are outstanding, mitigation actions have been agreed (Business to take the ownership and also need to record and track the defects for resolution before the project closed).
Entry Criteria (For Integration Testing to start)
- Integration Testing is detailed in the Project Test Strategy/Plan and has been approved by Project stakeholders
- Environment is available.
- All component has been successfully smoke tested in readiness for use
- Environment access has been allocated
- Environment has been loaded with the appropriate test data
- Regression Test pack for Integration test (Manual/Automated) has been prepared, scenarios approved by Project stakeholders and loaded into the central test repository

Exit Criteria (For Integration Testing to finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- The Integration Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised and results for all tests.
- All defects are Closed/Passed.
- In the event, if any defects are outstanding, mitigation actions have been agreed

Entry Criteria (For Regression Testing to start)
- Regression Testing is detailed in the Project Test Strategy/Plan and has been approved by Project stakeholders
- Environment is available and has been successfully smoke tested in readiness for use
- Environment access has been allocated
- Environment has been loaded with the appropriate test data
- Regression Test pack (Manual/Automated) has been prepared, scenarios approved by Project stakeholders and loaded into the central test repository

Exit Criteria (For Regression Testing to finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- The Regression Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised and results for all tests.
- All defects are Closed/Passed.
- In the event, if any defects are outstanding, mitigation actions have been agreed

Entry Criteria (For Automation Testing to start)
- Automation Testing is detailed in the Project Test Strategy/Plan and has been approved by Project stakeholders
- Functionality of Application is frozen and business flows are approved.
- Automation test Environment is available and has been successfully smoke tested in readiness for use
- Environment access has been allocated
- Environment has been loaded with the appropriate test data
- Automation scenarios are identified.
- Automation Test pack has been prepared, scenarios approved by Project stakeholders and loaded into the central test repository
- Automation tool access is provided to testers.
- What about Integration testing = Backend, API and Automation suite will be executed, and test result will be cross verified across the layer along with responsiveness UI testing??

Exit Criteria (For Automation Testing to finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- Automation Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised and results for all tests.
- All defects are Closed/Passed.
- In the event, if any defects are outstanding, mitigation actions have been agreed

Entry Criteria (For UAT to start)
- UAT Test Plan is complete and has been approved by Project stakeholders
- The ST Exit Report has been signed off by Project stakeholders
- Where applicable, the Regression Test Exit Report has been signed off by Project stakeholders
- The UAT environment is available and has been successfully smoke tested in readiness for use
- UAT environment access has been allocated
- UAT environment has been loaded with the appropriate test data
- Defect Management procedures have been created and outputs agreed
- Detailed test scenarios are complete, approved and loaded into the central test repository
- Business resources are available to test

Exit Criteria (For UAT to finish)
- Entry criteria fully satisfied
- All tests have been executed and evidence of actual test results are captured in the central test repository
- The User Acceptance Test Exit Report has been reviewed and agreed by Project stakeholders. This will include details of all defects raised and results for all tests.
- Defect status is accurately recorded and agreed.
- In the event, if any defects are outstanding, mitigation actions have been agreed

Over all Testing flow

Note- Functional testing includes UI functional and API visual to be placed here

Role and Responsibilities
Sr. No	Role	Responsibilities
1	Testers	Test Strategy/Plan Creation / Produce detailed Test Cases / Execution of Test Cases as per the Test approach / Internal Test Case Review / Automation Framework design and development / Automation Script Development / Script Execution / Managing the defect procedure. / Test Completion Report (Reporting and Analysis) / Ensuring that the entry and exit criteria have been met. / Test DevOps Integration / Integration testing / Vulnerability Assessment / Penetration Testing / Performance Testing – if required / Back end Testing / API testing and API Test Automation / COG QA will test the backend component (All Cognizant task) / QA team as whole will look at user stories for integration Testing and E to E testing.
2	Scrum Master	Ensuring the team lives agile values and principles. / Establishing an environment where the team can be effective / Addressing team dynamics / Ensuring a good relationship between the team and product owner as well as others outside the team / Protecting the team from outside interruptions and distractions. / Find methods to effectively manage the product backlog. / Help and communicate the owner’s wish list to the project team. / Arrange and optimize product backlog. / Organize scrum events as necessary. / Clearing obstacles
3	Developers	Create and deliver the products or services. / Be self-organized and self-managed. The Teams must be able to determine its own tasks and how they will perform it. / Cross-functional. Teams are not combined with a single skill, but multiple different skills. / Are dedicated for a product or a service.
4	Product Owner	Develop the direction and strategy for the products and services, including the short and long-time goals. / Provide or have access to knowledge about the product or the service. / Understand and explain customer needs for the Development team. / Gather, prioritize and manage the product or service requirements. / Determine the release date for the product or service features. / Work together with the development team daily to answer questions and take decisions.

4-Test Environments:

In AIM Project following Environment will be used for Testing-

Test Environment	Description	Phases	URL
POC/Dev2 environment:	This is like dev environment where only the prototypes or UI designs are tested. This environment is used to showcase the UI designs to Product owners or the business for final sign off.	Unit Testing
Test environment:	System tests will be performed by QA testers in SIT/Test environment after code deployment. End-to-end testing will be performed to validate the entire workflow (or functions) of the web portal.	System Testing
UAT environment:	Once the tests are passed in SIT, the code is deployed in UAT. This environment is used by the PO/Business to verify the functionalities end to end.	SIT/UAT
Production environment:	This is the live environment where the end users will start using the web portal to carry out their business operations. Final code deployment and data migration are done once all the tests are passed in UAT phase.	Live

Configuration	Windows
System Configuration:	Intel® i5 or i7 processor / 50 GB free hard disk space / 8 GB RAM
BROWSER:	Chrome, Firefox, Edge, Safari (Latest one and two previous version).
OS version:	Windows 7 + (64 bit)

# 5-Testing Tools:

For AIM Project following Tools to be used for purpose of Testing-

Tool Category	Name
Test Designing and Reporting	MS-Excel
Functional Automation Tool	Selenium
Defect Management Tool	JIRA
API Testing	POSTMAN, Rest assured
Database Testing	MS-Excel / Custom Script
Security Testing	_________________
Performance	JMeter
DevOps	GitHub Action, Jenkins, docker

# 6-Defect Reporting:

- All defects identified during execution whether Functional or Automation appropriate Defect will be raised in Jira
- All raised Defect will be discussed and agreed with resolution groups.
- Test Lead will be responsible for resolving any conflicts pertaining to the defects identified against the User story, its severity and monitoring their status. Any escalations for a defect should be made to the Project Manager/Scrum Master.
- Defects from previous testing stages Sprints should be resolved prior to proceeding to the next sprint. Impacts of all defects must be fully documented and understood by all relevant stakeholders.

     Defect tracking tool- JIRA will be used as defect raising and reporting tool. If required Trello will be used for sprint board for tracking defect card movement during UAT.

     Defect Severity Levels-

Severity Level	Classification	Criteria/ Problem
1	Critical	Critical function provided by the application is interrupted and would cause disruption of the work of Testing.
2	High	The basic feature/function is not operating as documented/specified.
3	Medium	Low severity problems that include problems that have been circumvented at operational levels and/or not disrupting the normal operations.
4	Low	Low severity issues that will not impact the major functionalities.
5	Cosmetic	Cosmetic defects that have no impact on the functionality of the system.

Test Metrics
UNIT	Functional	Automation	NFR	UAT
Unit Testcase Coverage	Test Case Coverage	Percent of Testcase Automatable	Security Risk Score	No# of defect found in UAT
Unit Test success density	Defect density	Automation progress	Security Risk Categories	UAT defect density
	Functional defect leakage	Automation coverage
	Impact on quality
	Defect reopen rate
	Defect fixing effectiveness

7-Reporting through CI/CD Mechanism
The test cases which are stable and comes under regression pack, we will automate those manual test cases by using functional testing tool Selenium. we will generate extent reports and cucumber reports by integrating it with Jenkin, we will send these reports to scrum team through mail from Jenkin.
The code what we have written by using java with help of selenium tool we will store it in git hub and we will make the code run on Jenkin dash board by using web Hooks mechanism from git hub.
If want to have cross browser testing on AIM then we can go with Docker to run our code on different platforms like selenium grid.

# 8-Test Schedule:

Following is the Test Schedule-

Sr no	Sprint	Start Date	End Date
1	Sprint 0
2	Sprint 1
3	Sprint 2
4	Sprint 3
5	Sprint 4
6	Sprint 5
7	Sprint 6
8	Sprint 7
9	Sprint 8
10	Sprint 9
11	Sprint 10
12	Sprint 11
13	Sprint 12
14	Sprint 13
15	Sprint N

For further schedule refer below document

<Sprint file To attach here or in reference area>
# 9-Risk & Issues/Assumptions & Dependencies:
Risks & Issues-

Following are the Risks associated-

Risk	Description	priority	Mitigation plan

Assumptions & Dependencies -

Following are the Dependencies and Assumptions associated with project–

Dependency/ / Assumption	Description
Dependency	There is a dependency on Data & Analytics systems to provide data into test env during test execution period and provide the excel to upload for generating data
Assumption	User stories and documents are available for the sprint.
Assumption	All environments are up and running without any disruption.

# 10-Review and Approvals:

Sr. No	Name	Project Role	Status
1	JOHN JACOB	Delivery Manager
2	BORIS	Product Manager
3	K.V. PRAVEEN	Tech Lead
4	VIKRAM	Solution Architect
5	MILIND	Business Architect

# 11-References:
Details on Types of Testing
(Need to be added as testing progress)
Share point link -
Jira Link -
For Active Sprint-

Security testing

Performance Testing
Attach here if under scope
# 12-Glossary:

Acronyms/Terms	Description
AI	Automation Intelligence
API	Application Programming Interface
CRM	Customer Relationship Management
E2E	End to End
GUI	Graphical User Interface
JM	Johnson Matthey
MIS	Management Information System
POC	Proof of Concept
PS	Post Script.
PROD	Production
RAID	Risk Assumption Issues Dependency
SME	Subject Matter Expert
ST	System Testing
SUT	System Under Test
UAT	User Acceptance Testing
AIM	Additive inventory management

[Text Wrapping Break]
        End of Document